## Slide 1: Congratulations!
Your Pool will soon be beautiful!
This Photo by Unknown author is licensed under CC BY.

## Slide 2: Tips for having a successful Renovation
If possible, have the pool full and the water clear before we begin
Ensure your pump and filter are in good working order and the filter is clean
Cover or remove items from construction area
Have a person available to monitor water level when filling pool after renovation is complete

## Slide 3: We immediately order your materials upon receiving a signed contract with 1st deposit

## Slide 4: When your materials arrive they will be delivered to your driveway on a pallet.

## Slide 5: Leak detection will come out and check your pool for any leaks

## Slide 6: Once your leak detection is complete Randy Thomas will contact you to schedule our work

## Slide 7: our crew will come out to prep your pool for resurfacing.

## Slide 8: We will neutralize any Chlorine in the pool and drain the water out.

## Slide 9: If you would like a new pool light – this is the time to install – while your pool is empty

## Slide 10: Once the pool is empty, we will start the demo - removing any air pockets and all soft spots on surface and prepping the tile

## Slide 11: We will install the new tile and add the inlay tile to the raised areas We will also collect 2nd deposit at this time

## Slide 12: Next the bond coat will be applied

## Slide 13: Now it's time to apply the new surface!

## Slide 14: Time to fill the pool

## Slide 15: Once your pool is filled - we will collect 3rd and final deposit and weekly aftercare will begin
Your new return jets will be installed during aftercare

## Slide 16: Once the final deposit has been collected you will be emailed your paid invoice, water form and information regarding your aftercare

## Slide 17: During Aftercare
In order for your new surface to cure correctly please follow these recommendations
* Do Not put a vacuum in the pool
* Do Not turn on your heater
* Do Not add salt for a salt system
* Do let your aftercare technician know if you want to swim during aftercare

## Slide 18: Enjoy your new pool!!!!

## Slide 19: Extras – Sun shelf addition Bench addition Crack repairs

## Slide 20: More Extras – Equipment upgrade and heater installs

## Slide 21: Before and After

## Slide 22: Before and After

## Slide 23: Before and after

## Slide 24: More pool renovations by Coastal Pool Renovations